HeadBand!

Developer Implementation Brief

Full Product Specification — Phase 1 through App Launch

Version 1.0  |  Confidential

# 0. Project Overview & Context

HeadBand! is a forehead-guessing party game (charades-style) available on web browser now and launching as a native app on the Apple App Store and Google Play Store. The target audience is English-speaking and South Asian (Desi) players worldwide, with a primary hub audience in the UAE, UK, US, and South Asian diaspora globally.

This document is the single source of truth for the developer. It covers game fixes, categories, monetisation model, ad implementation, payment infrastructure, and compliance. Implement in the sequence shown.

| Priority | Meaning |
| --- | --- |
| 🔴 Critical | Must be done before any public launch |
| 🟠 High | Must be done before app store submission |
| 🟡 Medium | Complete in Phase 2 of development |
| 🟢 Low | Polish items — complete when above are stable |

# 1. Game Fixes — Implement Before Adding Any New Features

These are the highest-impact changes based on user review analysis across competitor apps (Heads Up!, Headbands, Guess Up, Charades Act It Out, Phrase Party). Do not skip these in favour of building new features.

## 1.1  Tilt Direction — Align With Market Standard 🔴

Current behaviour in the app is non-standard and will cause consistent errors at parties.

|  | Current (HeadBand!) | Market Standard (Heads Up!) |
| --- | --- | --- |
| ✓ Correct | Charging port toward sky | Tilt phone face-down toward floor |
| ✗ Skip | Charging port toward floor | Tilt phone face-up toward sky |

Action required: Reverse the tilt logic so tilt-down = Correct and tilt-up = Skip. Millions of users are trained on the Heads Up! standard. If keeping the current direction, replace the text instructions with an animated GIF or short looping video showing exactly what to do — a static text description is not sufficient.

## 1.2  Deck Count — 8 + 3 (kids) Free Decks 🔴

5 decks is universally criticised across every competitor app in user reviews. Users describe this as 'not enough to stay enjoyable' and multiple reviews state they deleted apps that launched with fewer than 8 free decks. You must have a minimum of 8 free decks at launch, ideally 10.

Each deck should contain a minimum of 50 words/names.

## 1.3  Premium Decks (Paid / Ad-Unlock) 🟠

These are decks users can unlock by paying or watching ads (see Section 2 for the full monetisation model):

## 1.5  Word Quality Rule 🔴

Every single word or name added to any deck must pass this test before being added:

Can a player act it out, describe it, or give obvious clues for it in under 10 seconds? If no, remove it.

This sounds obvious but competitor reviews are full of examples where this was ignored. A word like 'bathroom scale' appearing in a charades deck is a real example from a competitor review that caused frustration. (Usama can you have one look and point out if any fits this. I sort of need a fresh pair of eyes for this…)

## 1.6  Post-Round Score Screen 🟠

The current round-end screen shows only 'Play Again' and 'Home'. This must be expanded. After each round, show:

- Score per team (in team mode)

- Number of words correctly guessed vs skipped

- List of all words shown that round — with correct/skipped status next to each one

- Option to play again with same settings or go back to deck selection

This is low-effort to build and has high impact on satisfaction. Players always want to review what happened.

## 1.7  Chrome-Only Voice Warning — Move It Earlier 🟠

Currently, the warning that voice commands only work in Chrome appears after the user has already gone through setup. Move this warning to the very first screen a user sees — before they configure any settings. If they are on an unsupported browser, they should be told immediately so they can switch before setting up a game at a party.

## 1.8  Small UX Improvements 🟢

- Show word count per deck on the deck selection screen (e.g. '54 cards') — sets user expectations

- Add sound effects on correct answer (positive ding) and skip (neutral buzz) — every competitor has this; adds party energy

- Allow multiple teams not just 2 and team names to include emoji — trivial to implement, makes teams feel personal

- Make the correct / skipped counters during the round larger and more prominent on screen

- Add a brief one-screen 'How to Play' reminder that appears before the very first round, dismissible with one tap

# 2. Monetisation Model

The monetisation architecture has three tiers. Read this entire section before implementing any payment or ad code.

## 2.1  The Ad Revenue Reality — Why Single-Ad Unlock Does Not Work

⚠ CRITICAL: The current implementation of 'watch 1 ad = permanent deck unlock' is financially unsound and must be changed.

Here is the actual math. Advertising revenue is measured in eCPM (earnings per 1,000 ad views). Based on Q4 2024 industry benchmarks for a global mixed English / South Asian audience:

| User Region | Rewarded Video eCPM | Earnings Per Single Ad View |
| --- | --- | --- |
| US / Canada | $16 – $20 | $0.016 – $0.020 |
| UAE / Saudi Arabia | $10 – $17 | $0.010 – $0.017 |
| UK / Australia | $10 – $18 | $0.010 – $0.018 |
| India / Pakistan | $0.50 – $2 | $0.0005 – $0.002 |
| Blended average (your audience) | ~$4 – $7 | ~$0.004 – $0.007 |

At a blended eCPM of $5, one ad view earns approximately $0.005 — half a cent. To equal the revenue from one $0.99 paid purchase, a user would need to watch approximately 200 ads. Offering permanent deck unlock for a single 30-second ad gives away your content for half a cent.

The correct model is described below.

## 2.2  The Three-Tier Monetisation Model

### Tier 1 — Free Users (Ad-Supported)

- 8 to 10 free decks available at no cost with no ad required to access or play them

- Between player turns: a 15-20 second interstitial ad plays automatically

- Frequency cap: show the interstitial every 2 to 3 player turns — NOT every single turn

- Correct sequence: Turn 1 — play → Turn 2 — play → Turn 3 — ad → Turn 4 — play → Turn 5 — play → Turn 6 — ad

- Do not show any ad on the very first turn of the very first session — let the user get hooked first

- The interstitial: 15 seconds duration, non-skippable

- Show the ad AFTER the round result screen is shown, not before — timing: Round ends → Score shown → Ad plays → Next player setup

### Tier 2 — Premium Deck Unlock (Pay Once or Watch Multiple Ads)

When a user taps a locked premium deck, show them two options side by side:

| Option A — Pay Once | Option B — Watch 3 Ads |
| --- | --- |
| $0.99 one-time payment | Watch 3 rewarded video ads back to back |
| Permanent unlock of this deck forever | Unlocks this deck for 1 day only |
| No ads shown for this deck going forward | After 1 day: offer to renew (3 ads) or pay $0.99 permanently |

The 3-ads option is not equivalent in revenue to the $0.99 paid option — it is intentionally not equivalent. Its purpose is to: (1) give lower-income users in South Asia access to content, (2) drive ad impression volume, and (3) create a conversion funnel where frequent players eventually prefer paying once to watching 3 ads repeatedly.

After the 1-day period expires, show: 'Your free access to [Deck Name] has expired. Pay $0.99 to unlock permanently, or watch 3 ads for another 1 day.'

### Tier 3 — All-Access Bundle (Paid Subscribers)

| Product | Price | What They Get |
| --- | --- | --- |
| Single premium deck | $0.99 | That deck permanently |
| 4-deck bundle | $2.99 | 4 decks permanently (~25% saving) |
| All Access + No Ads | $4.99 one-time | All current + future decks for 12 months, zero interstitial ads |

All prices are in USD. Xsolla (for web) and Apple/Google (for app) will handle local currency display and conversion automatically.

NOTE: Paid users (All Access tier) must have all interstitial ads completely suppressed. This is a flag you set on their user account — details in Section 4.

# 3. Payment Infrastructure

## 3.1  Why Stripe and PayPal Cannot Be Used for In-App Purchases

Apple and Google require that ALL purchases of digital content made inside a downloaded app must be processed through their own native billing systems:

- Apple App Store: Apple In-App Purchase (IAP) via StoreKit

- Google Play Store: Google Play Billing Library

There are no exceptions. Any app found bypassing this rule is removed from the store. Epic Games (Fortnite) challenged this rule in court and lost.

However: PayPal and Stripe ARE valid for your web browser version and for a web storefront if you build one. They just cannot be used inside the downloaded app for digital content purchases.

## 3.2  Platform Fee Structure

| Platform | Commission Rate | Reduced Rate | Qualification |
| --- | --- | --- | --- |
| Apple App Store | 30% | 15% | Annual revenue under $1 million USD (Small Business Program) |
| Google Play Store | 30% | 15% | First $1 million USD per year |
| Xsolla (Web) | 5% of revenue | N/A | MoR — handles all global VAT/tax automatically |

Pricing example: On a $0.99 in-app purchase, Apple takes $0.30 (30%) or $0.15 (15% if qualified). You receive $0.69 or $0.84. Price your packs with this in mind.

## 3.3  Recommended Payment Stack

### For the App (iOS + Android): Use RevenueCat

RevenueCat is a third-party SDK that wraps Apple's StoreKit and Google's Play Billing into a single, unified API. The money still flows through Apple and Google — RevenueCat does not replace them. It simplifies the implementation significantly.

| Without RevenueCat (Native Only) | With RevenueCat |
| --- | --- |
| Two separate codebases — StoreKit for iOS, Billing for Android | One SDK — works on both platforms |
| Developer must build server-side receipt validation from scratch | Receipt validation built in and maintained |
| Developer must build purchase restore logic across devices | Cross-device restore built in |
| No analytics — must build custom dashboard | Full revenue analytics dashboard included |
| Weeks of development time for edge cases | Typically 2 to 3 days to integrate |
| Cost: free (but significant dev time cost) | Cost: free up to $2,500/month revenue, then 1% of revenue |

Website: revenuecat.com. Create a free account and follow their iOS + Android quickstart documentation. Register RevenueCat customer IDs against your user account system so purchases sync across devices.

### For the Web Version: Use Xsolla instead of Paypal or Stripe

Xsolla acts as a Merchant of Record (MoR) for web sales. This means Xsolla is legally the seller of record, and they handle collection and remittance of VAT, GST, and local taxes in every country where your users are located. You receive net revenue without managing tax compliance in multiple countries.

- Website: xsolla.com — create a publisher account (free to set up)

- Xsolla charges 5% of revenue as their fee — this covers all tax compliance globally

- Xsolla provides a hosted checkout page — no custom payment UI needs to be built for web

- Xsolla supports PayPal, credit cards, Apple Pay, Google Pay, and many local payment methods including options relevant for South Asia

- Xsolla handles UAE VAT (5%), EU VAT, UK VAT, Australian GST, and all others automatically

## 3.4  Cross-Platform Purchase Sync (Web + App)

Users may purchase a deck on the web and then open the app, or vice versa. You need a decision:

| Option | Description | Recommendation |
| --- | --- | --- |
| A — Separate | Web purchases and app purchases are independent. Buying on web does not unlock in app. | Simpler to build but poor user experience. Not recommended. |
| B — Unified | Users create an account. Purchases are linked to the account regardless of platform. | Recommended. Requires a backend user account system. |

If you choose Option B (recommended): when a user logs in on any platform, RevenueCat restores their app purchases, and your backend checks Xsolla purchase records for web purchases. Both are linked to the same user account ID. Unlocked decks are the same regardless of how they were purchased.

# 4. Ad Network Implementation

## 4.1  Recommended Ad Stack

Use a two-layer approach: a mediation layer on top, with multiple ad networks underneath. This maximises your effective eCPM by always showing the highest-paying ad available at any moment from any connected network.

| Layer | Product | Role |
| --- | --- | --- |
| Mediation (top layer) | AppLovin MAX | Connects all networks, runs real-time auctions, shows highest-paying ad. Free to use. |
| Primary network | Google AdMob | Largest global fill rate. Largest Android ad market share. Free to register. |
| Secondary network | Unity Ads | Strong for gaming audiences globally. |
| Secondary network | Meta Audience Network | High eCPM particularly for US, UK, and Middle East users. |

Integration steps: Register accounts at applovin.com/max, admob.google.com, unity.com/solutions/unity-ads, and developers.facebook.com/docs/audience-network. Add all three as demand sources within AppLovin MAX. AppLovin MAX SDK is integrated into the app once — it manages all networks from there.

## 4.2  Ad Formats Used in This App

| Ad Type | Where Used | Duration | Purpose |
| --- | --- | --- | --- |
| Interstitial | Between player turns (Tier 1 free users) | 15 seconds | Primary revenue from free users |
| Rewarded Video | Premium deck unlock flow (3 ads = 1-day access) | 30 seconds, no skip | Content unlock mechanism for non-paying users |

## 4.3  Interstitial Ad Rules

- Show after the round result screen — never during active gameplay

- Show every 2 to 3 turns — implement a turn counter; reset to 0 after ad is shown

- Do NOT show on turn 1 of the first session — let the user experience the game first

- Do NOT show ads to users who have purchased the All Access bundle ($4.99) — check their entitlement status before showing any ad

- Frequency cap: maximum 1 interstitial per 90 seconds regardless of turn count — prevents the ad appearing twice quickly if turns are short

## 4.4  Rewarded Video Ad Rules

- Only shown when the user actively chooses 'Watch 3 Ads' — never auto-play

- 30 seconds duration — no skip option (standard for rewarded ads; users chose to watch it)

- Play all 3 ads back to back with a progress indicator: 'Ad 1 of 3', 'Ad 2 of 3', 'Ad 3 of 3'

- Only unlock the deck after all 3 ads have been watched successfully

- If the user closes mid-sequence, they keep credit for ads already watched — store progress locally so they can return and complete later without rewatching

- After 3 ads are complete, instantly unlock the deck and show: 'Deck unlocked for 1 day. Pay $0.99 to keep it permanently.'

# 5. User Account System

A user account system is required for cross-platform purchase sync, ad suppression for paid users, and leaderboard personalisation.

## 5.1  Required Fields

| Field | Purpose | Notes |
| --- | --- | --- |
| User ID (UUID) | Unique identifier for this user across all platforms | Generate on first install or account creation |
| Email | Account login and purchase receipt | Required for cross-platform sync |
| Unlocked Decks | Array of deck IDs the user has permanently unlocked | Updated by RevenueCat webhook and Xsolla webhook |
| Temporary Unlocks | Decks unlocked via ad-watch with expiry timestamps | Check expiry on every app open |
| All Access Flag | Boolean — true if user purchased the $4.99 bundle | If true, suppress ALL interstitial ads |
| RevenueCat Customer ID | Links backend account to RevenueCat for purchase sync | Set on account creation; passed to RevenueCat SDK |

## 5.2  Sign-In Options

- Email and password (minimum requirement)

- Sign in with Apple (required for iOS App Store approval if any social login is offered)

- Sign in with Google (recommended for Android)

If the user does not want to create an account, allow them to play as a guest. Guest purchases are stored locally on device only (no cross-device sync). If they later create an account, offer to migrate their local purchases.

# 6. Implementation Sequence — Do In This Order

This is the exact sequence to follow. Do not jump ahead. Each phase builds on the one before it.

## Phase A — Web Version (Current)

STEP 1: Fix Tilt Direction

- Reverse tilt logic: down = Correct, up = Skip

- Or add animated instruction visual if keeping current direction

STEP 2: Expand to 8–10 Free Decks

- Minimum 50 words per deck

- Apply word quality rule to every word: 'Can it be acted out or described in 10 seconds?'

STEP 3: Fix Post-Round Screen

- Add score breakdown, word list with correct/skip status, replay and home options

STEP 4: Move Chrome Warning

- Display browser compatibility warning on the first screen before any setup

STEP 5: Integrate Xsolla for Web Payments

- Register at xsolla.com → create publisher account → set up project

- Create products in Xsolla: $0.99 single deck, $2.99 bundle, $4.99 all access

- Integrate Xsolla's Pay Station SDK into the web app checkout flow

- Set up Xsolla webhook to notify your backend when a purchase is completed

- On webhook receipt: update user's unlocked_decks array in your database

STEP 6: Implement Ad-Watch Unlock Flow (Web)

- Use Google AdSense or AdMob for Web for rewarded and interstitial ads on the browser version

- Build the '3 ads = 7-day unlock' flow with progress tracking in localStorage

- Build the interstitial every 2 to 3 turns using the frequency cap logic described in Section 4

## Phase B — App Version (iOS + Android)

STEP 7: Set Up RevenueCat

- Register at revenuecat.com → create a new project → add both Apple and Android apps

- Create Entitlements in RevenueCat dashboard: one per deck (e.g. 'bollywood_deck', 'cricket_deck'), one for 'all_access'

- Create Offerings: $0.99, $2.99, $4.99 products

- Register matching products in Apple App Store Connect (under 'In-App Purchases') with exact same product IDs

- Register matching products in Google Play Console (under 'Monetization > Products') with exact same product IDs

- Integrate RevenueCat iOS SDK and RevenueCat Android SDK

- Set RevenueCat.appUserID to your internal user ID on login so purchases sync to the correct account

STEP 8: Integrate AppLovin MAX + Ad Networks

- Register at applovin.com/max → create app → get SDK key

- Register apps at admob.google.com, unity.com/solutions/unity-ads, developers.facebook.com/docs/audience-network

- Add all three as demand sources within MAX dashboard

- Integrate AppLovin MAX SDK into both iOS and Android apps

- Create interstitial ad unit in MAX — use for between-turn ads

- Create rewarded ad unit in MAX — use for the 3-ads unlock flow

- Implement turn counter logic: increment on each completed turn; show interstitial when counter hits 3; reset counter

- Implement All Access check before every ad call: if user has all_access entitlement, skip ad call entirely

STEP 9: Build User Account System

- Build backend with endpoints: register, login, get_user, update_user

- Store: user_id, email, hashed_password, unlocked_decks[], temporary_unlocks[] with expiry dates, all_access flag, revenuecat_customer_id

- Implement Sign in with Apple (mandatory on iOS if any social login exists)

- Implement Sign in with Google for Android

- Implement guest mode: local storage only, offer account migration when guest creates account

- Set up RevenueCat webhook to POST to your backend on purchase events → update user's entitlements in your database

- Set up Xsolla webhook similarly for web purchases

STEP 10: QA Checklist Before App Store Submission

- Tilt direction works correctly in both directions on iOS and Android

- All 8+ free decks load correctly with no missing or repeated words

- Post-round screen shows correct word list and scores

- Interstitial ad appears every 2 to 3 turns for free users, never for All Access users

- Rewarded ad flow: 3 ads play, deck unlocks for 1 day, expiry is enforced

- Paid unlock: $0.99 payment processes through Apple/Google, deck unlocks permanently, persists after app reinstall

- All Access: $4.99 payment, all decks unlock, all interstitial ads are suppressed

- Purchase restore: uninstall and reinstall app → log in → all previous purchases restored

- Cross-platform sync: purchase on web → log in on app → purchase reflected (if Option B account system is built)

- Chrome warning appears on the first screen for browser users on non-Chrome browsers

# 7. Compliance & Tax Notes

This section is for the product owner's awareness. Developer does not need to manage any of this — the payment platforms handle it automatically when implemented correctly.

| Obligation | Who Handles It | Status |
| --- | --- | --- |
| EU / UK / AU VAT on web sales | Xsolla (as MoR) — automatic | Covered once Xsolla is integrated |
| Apple App Store tax compliance | Apple (as MoR for IAP) — automatic | Covered once IAP is implemented |
| Google Play tax compliance | Google (as MoR for IAP) — automatic | Covered once IAP is implemented |
| UAE VAT 5% on UAE-based users (web) | Xsolla handles collection; review annual threshold AED 375,000 | Monitor revenue as you scale |
| UAE Corporate Tax 9% | Applies to net profits above AED 375,000. Small Business Relief available below AED 3 million revenue. | Consult your UAE accountant once revenue reaches meaningful scale |
| Withholding taxes from some countries | UAE's 140+ Double Taxation Agreements reduce or eliminate most | Relevant at significant revenue scale — review with accountant |

# 8. Quick Reference Card for Developer

Print or pin this section as a reference during implementation.

## Services to Register / Integrate

| Service | URL | Purpose |
| --- | --- | --- |
| Xsolla | xsolla.com | Web payments — MoR — all tax handling |
| RevenueCat | revenuecat.com | iOS + Android IAP management |
| AppLovin MAX | applovin.com/max | Ad mediation — connects all ad networks |
| Google AdMob | admob.google.com | Primary ad network (connect via MAX) |
| Unity Ads | unity.com/solutions/unity-ads | Secondary ad network (connect via MAX) |
| Meta Audience Network | developers.facebook.com/docs/audience-network | Secondary ad network (connect via MAX) |
| Apple App Store Connect | appstoreconnect.apple.com | Register in-app purchase product IDs |
| Google Play Console | play.google.com/console | Register in-app purchase product IDs |

## Pricing Summary

| Product | Price | Unlock Type |
| --- | --- | --- |
| Single premium deck | $0.99 | Permanent |
| 4-deck bundle | $2.99 | Permanent |
| All Access + No Ads | $4.99 one-time | Permanent — all decks + no ads |
| Single premium deck via ads | Watch 3 × 30s rewarded ads | 1 day only — then renewal prompt |

## Ad Rules Summary

| Ad Type | Rule | Exception |
| --- | --- | --- |
| Interstitial (15s) | Every 2–3 player turns, after result screen, max 1 per 90 seconds | Never shown to All Access users. Not on first turn of first session. |
| Rewarded Video (30s) | 3 ads back to back = 1-day deck unlock. User must initiate. | Save progress if user exits mid-sequence — allow them to resume |