Wham Bam Games

Comprehensive QA Re-Test Report

Application: Wham Bam — The TOP 3 Party Games in 1 App

URL: https://whambam.games

Test Date: August 14, 2026

Tester: Automated QA Team

Platform: Web (Chrome, Linux cloud browser)

Previous Report Date: July 29, 2026

# Executive Summary

This report presents the results of a comprehensive re-test of whambam.games following revisions made after the initial QA report dated July 29, 2026. The re-test focused on verifying whether the 23 previously reported issues have been resolved, identifying any new issues, and testing edge cases that were not covered in the initial report.

The results are very positive. Of the 23 previously reported issues:

- 18 issues are FIXED — including all Critical auth issues, all High priority gameplay/onboarding issues, and most Medium/Low issues

- 3 issues are STILL PRESENT — voice commands in Charades, tilt controls in Charades, and black letterbox bars at wide desktop resolutions

- 2 issues are PARTIALLY FIXED — canvas accessibility has been substantially improved but gaps remain, and decorative emoji aria-hidden is only partially applied

Additionally, 4 new issues were discovered during this re-test, including an achievement that does not trigger when criteria are met.

## Release Recommendation

The app is in significantly better shape than the previous report. All Critical and High priority issues from the first report have been resolved — sign-up works, onboarding is mode-correct, Don't Say It skip tracking is functional, and session recovery is implemented. The remaining issues are Medium or Low severity and should not block a release. The developer should prioritize fixing the "Perfect Round" achievement not triggering (new bug) and disabling voice/tilt toggles in Charades mode. Accessibility should remain a tracked roadmap item.

# Regression Summary of Previous 23 Issues

The following table shows the status of every issue from the initial July 29, 2026 report after the site revisions.

| ID | Previous Severity | Issue | Current Status |
| --- | --- | --- | --- |
| C-1 | Critical | Sign-up broken (Supabase HTTP 500) | FIXED |
| C-2 | Critical | Raw {} displayed instead of friendly error | FIXED |
| C-3 | Critical | Canvas-based UI, near-zero accessibility | PARTIALLY FIXED |
| H-1 | High | Wrong onboarding for Charades and DSI | FIXED |
| H-2 | High | DSI timer presets did not respond to clicks | FIXED |
| H-3 | High | DSI skip counter always showed 0 | FIXED |
| H-4 | High | No "Forgot Password" link | FIXED |
| M-1 | Medium | "Restore Purchases" hidden on web | FIXED |
| M-2 | Medium | No mid-game session recovery | FIXED |
| M-3 | Medium | Classic/Team toggle no visual active state | FIXED |
| M-4 | Medium | Voice commands available in Charades | STILL PRESENT |
| M-5 | Medium | Timer pills not keyboard accessible | FIXED |
| M-6 | Medium | No visual highlight on timer preset | FIXED |
| M-7 | Medium | Post-round word list truncated | FIXED |
| M-8 | Medium | Email invalid state persists on tab switch | FIXED |
| M-9 | Medium | Black letterbox bars at 1920px | STILL PRESENT |
| L-1 | Low | No Terms of Service or Privacy Policy | FIXED |
| L-2 | Low | Error messages not field-specific | FIXED |
| L-3 | Low | No GDPR/cookie consent banner | FIXED |
| L-4 | Low | Decorative emojis exposed to screen readers | PARTIALLY FIXED |
| L-5 | Low | Voice info shown when toggle is OFF | FIXED |
| L-6 | Low | "All Access" counted in deck count | FIXED |
| L-7 | Low | Tilt controls available in Charades | STILL PRESENT |

Summary: 18 Fixed, 3 Still Present, 2 Partially Fixed. 0 Could Not Verify.

# Test Environment

- Browser: Chrome (Linux, cloud environment)

- Viewports: 1920x1001 (desktop) and 390x844 (mobile simulation)

- Backend: Supabase (auth + database at izxzlxtowubbjiatouci.supabase.co)

- Architecture: Single-page application, now HTML-based (previously canvas-based) with one decorative canvas

- Test sessions: 4 focused browser test sessions (auth, setup/onboarding, gameplay, monetization/edge cases)

- Test date: August 14, 2026

# Issues Still Present from Previous Report

These issues were reported in the initial QA report and have not been resolved in the current revision.

SP-1 (was M-4): Voice Commands Toggle Available in Charades Mode

Severity: MEDIUM

What is happening (in plain English):

In Charades mode, the actor is supposed to stay completely silent — they act out the word without speaking or making sounds. However, the Voice Commands toggle is still fully visible and can be turned on in the Charades setup screen. If enabled, the game would try to listen for voice commands like "Correct" or "Skip," which directly contradicts the core rule of Charades (silence). This could confuse players and break the game's rules.

Technical fix for the developer:

The Voice Commands toggle is not mode-aware — it appears in all game mode setup screens regardless of whether voice is appropriate.

- In Charades setup, hide the Voice Commands toggle entirely or disable it with a greyed-out state

- Add a note: "Voice commands are not available in Charades (the actor must stay silent)"

- Implement this check in the setup screen rendering: if gameMode === 'charades', set voiceToggle.disabled = true and voiceToggle.checked = false

- The toggle correctly defaults to OFF in Charades, which mitigates the issue, but it should not be enableable at all

Additional notes: The toggle was confirmed as still accessible and toggleable ON during this re-test. Voice commands work correctly when enabled in Up Top mode, so the issue is specifically that the toggle should not appear in Charades.

SP-2 (was M-9): Black Letterbox Bars at Wide Desktop Resolutions

Severity: MEDIUM

What is happening (in plain English):

When the game is opened on a wide monitor (1920px or wider), there are still black bars on the left and right sides of the screen. The game content does not fill the full width of the browser window. The body background is near-black (rgb(10, 5, 0)), creating visible dead space on either side.

Technical fix for the developer:

The game content container has a narrower max-width than the viewport at large desktop sizes.

- Extend the background to fill the full viewport: set body background to a gradient or pattern matching the game aesthetic (not pure near-black)

- Or scale the game container to fill the width at large resolutions while maintaining aspect ratio

- Or add a subtle decorative background pattern instead of solid black bars

- Mobile view (390px) does not have this issue — the content fills the narrow viewport correctly

Additional notes: This is a cosmetic issue that does not affect functionality. Severity is Medium because it makes the app look unfinished on large desktop monitors.

SP-3 (was L-7): Tilt Controls Toggle Available in Charades Mode

Severity: LOW

What is happening (in plain English):

In Charades, the actor holds the phone facing themselves (not on their forehead like Up Top). Tilt controls do not make sense in this position because the phone orientation is different. The toggle is available and can be enabled, which could create a confusing experience if the player tries to tilt while holding the phone in the Charades position.

Technical fix for the developer:

The Tilt Controls toggle is not mode-aware in Charades setup.

- Consider disabling or hiding the Tilt Controls toggle in Charades mode

- Or add a note: "Tilt controls are not recommended in Charades mode"

- The toggle defaults to OFF (correct), but making it unavailable would be cleaner

- If hiding is too aggressive, at minimum show a warning when the user enables it in Charades

Additional notes: Lower priority than SP-1 (voice commands in Charades) because tilt is at least physically possible, just awkward. Voice commands directly contradict the game rules.

# Partially Fixed Issues

These issues have seen significant improvement but are not fully resolved.

PF-1 (was C-3): Accessibility — Significant Improvement But Gaps Remain

Severity: MEDIUM

What is happening (in plain English):

The app has been substantially refactored from a canvas-based UI to an HTML-based UI. This is a major improvement — interactive elements are now proper <button> elements with aria-label and aria-pressed attributes, the decorative canvas has aria-hidden="true", and timer presets are keyboard-accessible. However, some gaps remain: there are no semantic landmark regions (<main>, <nav>, <header>), no skip-navigation links, and checkboxes lack visible <label> associations. The improvement is substantial but full WCAG 2.1 AA compliance has not yet been achieved.

Technical fix for the developer:

The migration from canvas to HTML is a significant step forward. Remaining items:

- Add semantic landmark elements: <header>, <nav>, <main>, <footer> to the page structure

- Add a "Skip to main content" link as the first focusable element on each screen

- Associate checkboxes with <label> elements using for/id attributes

- Consider adding role="tab" and role="tablist" to the Classic/Team toggle (currently uses aria-pressed which is acceptable but not semantically ideal)

- Add ARIA live regions for game state announcements (word displayed, score updated, timer expired) for screen reader users

- The canvas that remains is decorative (background animation) and correctly has aria-hidden="true"

Additional notes: This was previously rated Critical due to near-zero accessibility. It is now downgraded to Medium because the core interactive elements are accessible. The remaining gaps are WCAG compliance refinements rather than complete barriers.

PF-2 (was L-4): Decorative Emojis Partially Hidden from Screen Readers

Severity: LOW

What is happening (in plain English):

Some decorative emojis now have aria-hidden="true" (such as score emojis, game mode icons, and the main decorative canvas). However, the floating background character emojis (party face, alien, robot, dancer, unicorn, etc.) and sparkle elements still do not have aria-hidden="true". This means screen readers will still read these decorative characters aloud as noise.

Technical fix for the developer:

Specific elements still missing aria-hidden="true":

- Elements with class "hchar bob/wig/tlt" (floating background emojis: party face, alien, robot, dancer, unicorn, etc.) — add aria-hidden="true"

- Elements with class "gspark" (decorative sparkle characters) — add aria-hidden="true"

- Elements with class "deck-lock-overlay" (lock icons on premium decks) — add aria-hidden="true" or use a CSS background-image instead of an emoji character

- The fix is a one-line attribute addition per element: element.setAttribute('aria-hidden', 'true')

Additional notes: The score emoji and game mode icons were fixed. Only the floating background decorations remain. Quick fix.

# New Issues Found During Re-Test

These issues were not present in the initial report and were discovered during this re-test of the revised site.

N-1: "Perfect Round" Achievement Not Awarded Despite Meeting Criteria

Severity: MEDIUM

What is happening (in plain English):

The "Perfect Round" achievement requires "5+ correct, zero skips" in a single round. During testing, a round was completed with exactly 5 correct answers and 0 skips, but the achievement badge was not unlocked. The achievement still showed as locked on the leaderboard. This means the achievement trigger logic may have a bug — either the threshold check is wrong, or the trigger is not firing when it should.

Technical fix for the developer:

The achievement trigger for "Perfect Round" is not firing when criteria are met.

- Locate the achievement-checking function (likely called after round completion, e.g., checkAchievements() or similar)

- Verify the condition for Perfect Round: if (correctCount >= 5 && skipCount === 0) { unlockAchievement('perfect_round'); }

- Check if the comparison uses === 0 or === '0' (type mismatch could prevent the trigger)

- Check if the condition requires strictly > 5 instead of >= 5 (the description says "5+" which means 5 or more)

- Verify the achievement unlock function actually persists the unlock state to the database or localStorage

- Add console logging to the achievement check to debug: console.log('Achievement check:', { correct: correctCount, skip: skipCount, qualifies: correctCount >= 5 && skipCount === 0 })

Additional notes: This was observed once during testing. It is possible the achievement requires a specific game mode, a minimum timer duration, or only triggers for logged-in users. Further testing with different configurations would help isolate the exact trigger condition.

N-2: No "Confirm Password" Field on Sign-Up Form

Severity: LOW

What is happening (in plain English):

The sign-up form has email, password, and display name fields, but no "Confirm Password" field. This means a user could mistype their password during sign-up and have no way to catch the error before submitting. They would only discover the typo when trying to sign in later and failing. This is a common UX best practice that is missing.

Technical fix for the developer:

The sign-up form only has one password field.

- Add a second password input field labeled "Confirm password" below the existing password field

- Before submitting, verify both password fields match: if (pass !== confirmPass) { _fieldErr('confirm-pass', 'Passwords do not match.'); return; }

- Consider adding a "show/hide password" toggle (eye icon) on both fields for better UX

- This is a quick addition — one new input field and one validation check

Additional notes: This is a common pattern on most modern sign-up forms. While not critical (users can use "Forgot password" to recover), it prevents a frustrating experience for users who mistype.

N-3: "Forgot Password?" Link Visible on Sign-Up Tab

Severity: LOW

What is happening (in plain English):

The "Forgot password?" link appears on both the Sign In tab and the Sign Up tab. On the Sign Up tab, this link does not make sense because the user is creating a new account, not trying to recover an existing one. Seeing "Forgot password?" on a sign-up form is confusing — it implies the user already has an account.

Technical fix for the developer:

The "Forgot password?" link is not conditionally shown/hidden based on the active tab.

- In the tab-switching function, toggle the visibility of the "Forgot password?" link:

- Show it when the Sign In tab is active

- Hide it when the Sign Up tab is active

- The code already conditionally shows/hides the legal links based on tab (the Terms/Privacy notice only shows on Sign Up) — apply the same pattern to the forgot password link

- Example: document.getElementById('forgot-link').style.display = isUp ? 'none' : 'block'

Additional notes: The developer already implemented conditional display for the legal links (Terms of Service/Privacy Policy only show on Sign Up). The same pattern should be applied to the forgot password link in reverse.

N-4: Password Minimum Length is 6 Characters (Industry Standard is 8+)

Severity: LOW

What is happening (in plain English):

The sign-up form requires a minimum password length of 6 characters. While this is Supabase's default minimum, modern security best practices recommend a minimum of 8 characters. Many major services now require 8 or even 12 character minimums. This is not a bug but a security hardening recommendation.

Technical fix for the developer:

The password validation checks for pass.length < 6.

- Update the minimum length check from 6 to 8: if (isUp && pass.length < 8) { _fieldErr('pass', 'Use at least 8 characters.'); }

- Update the error message accordingly

- Consider adding a password strength indicator (weak/fair/strong) for better UX

- Note: existing users with 6-7 character passwords should still be able to sign in — only new sign-ups should be affected by the new minimum

- If changing the minimum, ensure the Supabase project settings are also updated to enforce 8+ characters server-side

Additional notes: This is a security best practice recommendation, not a bug. Severity is Low because Supabase handles authentication securely server-side regardless of password length.

# What's Working Well

The following areas were tested and found to be functioning correctly. The developer has clearly addressed the majority of issues from the initial report.

- Sign-up flow: Works with multiple email formats (gmail, yahoo, example.com) — Supabase returns HTTP 200

- Sign-in validation: Wrong password and non-existent email both show "Email or password is incorrect" (good security)

- Error handling: All errors are now user-friendly — no more raw JSON. Field-specific inline errors implemented

- Forgot password: Present, functional, privacy-preserving (does not confirm if email exists)

- Google OAuth: Present on both Sign Up and Sign In forms

- Terms of Service & Privacy Policy: Links present in Sign Up form and footer

- Cookie consent banner: Appears on first load with "Essential only" and "Accept all" options

- Onboarding — all 3 modes: Each mode shows its own correct instructions (Up Top, Charades, Don't Say It)

- Timer presets — all modes: All 6 presets work in all 3 modes including Don't Say It (previously broken)

- Timer preset visual highlight: Selected preset shows clear rp-active highlight with aria-pressed

- Timer preset keyboard accessibility: All presets are now <button> elements, keyboard-navigable

- Classic/Team toggle visual state: Active tab now clearly highlighted with pressed state

- DSI skip tracking: Skip counter increments correctly, skipped cards appear in post-round word list

- DSI BUZZ mechanics: BUZZ deducts 1 point, shows visual feedback, tracked separately from skips

- Post-round word list: Now shows "SCROLL FOR MORE" indicator, fully scrollable

- Session recovery: "Game in progress" modal appears when returning after navigating away mid-round

- Restore purchases: Now visible on web (no longer display:none), prompts sign-in

- Unlock modal: All 3 options present ($0.99, $4.99 Best Value, Watch Ad)

- Deck count accuracy: "16 PREMIUM" now correctly lists 16 decks, All Access is separate

- Voice info on Ready screen: No longer shown when toggle is OFF

- Scoring math: Correct answers +1, skip deductions work with toggle, BUZZ always -1

- Streak counter: Shows fire badge for consecutive correct answers

- Achievement badges: Speed Demon triggered correctly during testing (10+ correct)

- Rapid mode switching: No errors, glitches, or state corruption

- Rapid toggle switching: No freezing, no state corruption, toggles return to correct state

- Rapid BUZZ tapping: Handles rapid taps without freezing or errors

- Timer + round combinations: All combinations (30s/7rounds, 3min/Free Play, 30s/3rounds) accepted

- Clear History modal: Confirmation warning present ("can't be undone")

- Leaderboard — My Scores: Shows local game history with date, mode, deck, score

- Leaderboard — Global: Populated with 15+ entries from multiple users

- Leaderboard without login: Fully accessible without account

- No console errors: Zero JavaScript errors during all testing sessions

- No broken images: All assets loading correctly

- Card content integrity: All 2,000 DSI cards verified (from initial report, no changes observed)

- Accessibility improvement: Canvas replaced with HTML, 83 button elements with proper semantics, aria-labels present

# Not Tested — Requires Further Testing

The following areas could not be verified during this QA cycle. They require testing on physical mobile devices, extended play sessions, or access to specific systems. These items are largely the same as the initial report since they require device-level capabilities that cannot be tested in a browser.

## Requires a Physical Mobile Device

### Tilt Controls (Up Top mode)

What it is: The core mechanic of Up Top is tilting the phone up (correct) or down (skip) when holding it on the forehead.

Why it could not be tested: Tilt requires a physical accelerometer/gyroscope. Desktop browsers do not have motion sensors.

How to test: Open whambam.games on an iPhone and an Android phone in Chrome/Safari. Start an Up Top game with tilt controls ON. Hold phone on forehead. Tilt charging port toward floor for "Correct" and toward sky for "Skip." Verify: (1) tilt is detected accurately, (2) correct/skip triggers at the right angle threshold, (3) no false triggers from normal hand movement, (4) the "Enable Tilt Sensor" iOS permission prompt appears on first use.

### Voice Commands

What it is: Players can say "Correct", "Yes", "Skip", or "Next" to score or pass without touching the phone.

Why it could not be tested: Voice recognition requires microphone permission and the Web Speech API. The cloud browser does not have microphone access.

How to test: Open in Chrome (the only supported browser). Grant microphone permission. Enable Voice Commands in setup. Say "Correct" and "Skip" during a round. Verify: (1) voice is recognized accurately, (2) false positives are minimal, (3) the browser-support warning appears in non-Chrome browsers, (4) mic permission flow works correctly.

### Orientation Lock (Landscape in Up Top)

What it is: Up Top requires landscape orientation. The app should lock orientation during a round.

Why it could not be tested: Orientation lock is mobile-only. Desktop browsers do not have orientation states. Console warnings confirmed: "screen.orientation.lock() is not available on this device."

How to test: Open on iPhone and Android. Start Up Top. Verify: (1) landscape is enforced during the round, (2) the manual unlock instructions for iOS (Control Center > Portrait Orientation Lock) and Android (Auto-rotate) are accurate for the current OS version, (3) orientation lock prevents the screen from flipping during gameplay.

## Requires Extended Play or Specific Conditions

### Team Mode Full Progression

What it is: In Team mode, teams take turns playing rounds. A "Pass the phone to Team N" interstitial appears between turns. After all rounds complete, a winner is declared.

Why it could not be tested: The browser automation test timed out in the initial report. In this re-test, team setup controls were verified (Classic/Team toggle works, team count stepper works with default 2). The full in-game Team progression flow was not tested.

How to test manually: Set up a game with 2 teams, 3 rounds, 30s timer. Play through all rounds. Verify: (1) "Pass the phone to Team N" interstitial appears before each turn, (2) the interstitial correctly shows the team number, (3) round counter increments correctly, (4) scores accumulate per team, (5) after all rounds, a winner screen appears, (6) the winner is determined by highest total points, (7) if both teams tie, there is a tie message. Also test with 3 and 4 teams, and Free Play mode.

### 50-Word Free Cap on Premium Decks

What it is: Free users can play 50 words from a premium deck before hitting a cap, which triggers an unlock screen.

Why it could not be tested: Reaching the 50-word cap requires playing many rounds on a single premium deck.

How to test: Select a premium deck, play rounds until 50 words are exhausted. Verify: (1) cap is hit at exactly 50 words, (2) unlock interstitial appears, (3) all three unlock options shown, (4) "Watch 30s Ad" adds 30 more words.

### Rewarded Ad Playback

What it is: Players can watch a 30-second rewarded ad to get 30 more words on a capped premium deck.

Why it could not be tested: No Google Ads infrastructure (adsbygoogle, Google ad scripts) was detected on the web version. The rewarded ad flow may only be implemented on the native app build.

How to test: On the native app build (or web if ad scripts are added), trigger the ad by hitting the word cap and selecting "Watch 30s Ad." Verify: (1) a video ad plays, (2) "Ads by Google" attribution shown, (3) 30-second countdown displayed, (4) ad can be closed after countdown, (5) 30 additional words are unlocked.

### Actual Purchase Flow ($0.99 and $4.99)

What it is: Players can purchase individual deck unlocks ($0.99/year) or All Access ($4.99/year).

Why it could not be tested: No real purchases were performed during testing (intentional).

How to test: Use a sandbox/test payment environment. Click "Purchase" on a deck unlock or All Access. Verify: (1) payment processor loads correctly, (2) payment can be completed, (3) decks unlock immediately after payment, (4) unlock persists across sessions, (5) cancel/abort returns to unlock screen cleanly, (6) "Restore Purchases" works after a purchase on another device.

### Achievement Trigger Conditions

What it is: Five achievements exist (Perfect Round, Speed Demon, On Fire, Golden Touch, Century Club). During testing, Speed Demon triggered correctly but Perfect Round did not despite meeting criteria.

Why it needs more testing: Only one achievement was observed not triggering. The others may or may not work correctly — each needs to be tested individually by meeting its specific criteria.

How to test: For each achievement, play a round that meets its criteria: (1) Perfect Round: 5+ correct, 0 skips, (2) Speed Demon: 10+ correct in one round, (3) On Fire: reach 8-word streak, (4) Golden Touch: correctly guess a golden word (if golden words exist), (5) Century Club: 100 lifetime correct answers. Verify each unlocks when criteria are met.

# Current Issues Summary Table

A quick-reference table of all current issues (still present + partially fixed + new), sorted by severity.

| ID | Severity | Component | Description |
| --- | --- | --- | --- |
| PF-1 | Medium | Accessibility | Significant improvement but landmark regions, skip-nav, and label associations still missing |
| SP-1 | Medium | Charades Setup | Voice commands toggle still available — should be disabled (silence rule) |
| SP-2 | Medium | Layout | Black letterbox bars at 1920px+ desktop width |
| N-1 | Medium | Achievements | "Perfect Round" not awarded despite meeting criteria (5+ correct, 0 skips) |
| PF-2 | Low | Accessibility | Floating background emojis still lack aria-hidden="true" |
| SP-3 | Low | Charades Setup | Tilt controls toggle still available — could cause awkward UX |
| N-2 | Low | Auth UX | No "Confirm Password" field on sign-up form |
| N-3 | Low | Auth UX | "Forgot password?" link visible on Sign Up tab (should only be on Sign In) |
| N-4 | Low | Auth Security | Password minimum 6 characters (industry standard is 8+) |

Report generated August 14, 2026. All findings are based on automated browser testing of the live production site at https://whambam.games. Items marked "Not Verified" require manual testing on physical devices or extended sessions. This re-test verified 23 issues from the initial report (July 29, 2026) and identified 4 new issues.